## Slide 1
Team II Members
Noran Abulaila (noran.abulaila@mavs.uta.edu)
Lekhya Sindura Nadella (lxn8999@mavs.uta.edu) (Point of Contact)
Gopal Penmetsa (gkp8869@mavs.uta.edu)
Assignment #8 IE5351 Introduction to Systems Engineering

## Slide 2: Assignment Tasks
Assume that your cell phone project team has defined an architecture for your phone and your project is working on detailed design tasks. Your project has been asked to update its set of risks and opportunities considering the current status of the project - currently on time and within budget. Consider the rest of the development stage and subsequent lifecycle stages.
  Identify at least 2-3 risks and/or opportunities for each stage.
  Analyze each risk and opportunity for likelihood (probability of occurrence) and impact in order to determine the magnitude of the risk and its priority for handling. Identify quantitative values for both likelihood and impact.
  Select at least 1 significant risk and identify mitigation plan(s). Justify your plan(s).
As part of the initial planning effort for the cell phone project, you have been asked to identify the items that should be under configuration management over the entire project lifecycle.
  List the items, per lifecycle stage, that should be under configuration control. Consider what you receive or produce during your project, including any documents. Be thorough.
  Justify why these items should be placed under configuration management
01

## Slide 3: Stages
Part I
02

## Slide 4
Stage 1: Development
03
Risks | 
Delays or slippages in schedule due to unaccounted interruptions to the development workforce like the pandemic | Likelihood: 0.4
 | Impact: 0.9
 | Priority: 0.1
Compatibility between third- party components. | Likelihood: 0.6
 | Impact: 0.6
 | Priority: 0.7
Purpose: Define/refine system requirements Create solution description—architecture and design Implement initial system Integrate, verify, and validate the system. (Walden et al, 2015)

## Slide 5
Stage 2: Production
04
Risks | 
Third-Party vendor does not meet production need date. | Likelihood: 0.8
 | Impact: 0.4
 | Priority: 0.5
Quality of third-party vendor components does not meet required product specifications | Likelihood: 0.2
 | Impact: 0.8
 | Priority: 0.9
Purpose: To Produce systems, Inspect and verify. (Walden et al, 2015)

## Slide 6
Stage 3: Utilization/Support
05
Risks | 
Defected products delivered from the third-party vendor. | Likelihood: 0.5
 | Impact: 0.6
 | Priority: 0.4
Rapid increase in demand of the product. | Likelihood: 0.5
 | Impact: 0.4
 | Priority: 0.3
Purpose: Operate system to satisfy user’s needs and provide sustained system capability. (Walden et al, 2015)

## Slide 7
Stage 4: Retirement
06
Risks | 
Change in RoHS requirements | Likelihood: 0.5
 | Impact: 0.1
 | Priority: 0.2
Changes to policies for handling e-waste will force us to find alternate ways to dispose the system | Likelihood: 0.5
 | Impact: 0.2
 | Priority: 0.4
Purpose: store, archive, or dispose of the system. (Walden et al, 2015)

## Slide 8
Significant Risk:
The quality of third-party vendor components does not meet the required product specifications
Action:
Review and update the spec sheet to accurately reflect the requirements with no room for ambiguity.
Implement agile management techniques to periodically check the progress.
Mitigation Plan
07

## Slide 9
Meet Deadlines
Satisfy customer needs
Improve overall production line
Justification for Mitigation Plan
08

## Slide 10
Configuration Management
09
(Walden et al, 2015)

## Slide 11
Configuration Management
Concept Stage:
  Stakeholder Demands
  ConOps
  Research and Development criteria
  Technical Documents (Engineering drawings, Spec sheets etc.)
  Concept Schedule
10

## Slide 12
Configuration Management
Development Stage:
  Stakeholder Demands
  Testing Procedures
  User Manual
  Applicable Software/Hardware Applications
  Development Schedule
  Risk Mitigation
  Purchase Agreement
  Applicable Disclosure Agreement (CDA & NDA)
11

## Slide 13
Configuration Management
Production Stage:
  Stakeholder Demands
  Manufacturing Process
  Quality Inspections
  Production Schedule
  Production Operations Management
  Applicable Testing procedures
12

## Slide 14
Configuration Management
Utilization/Support Stage:
  Warranty Policies
  User Manual
13

## Slide 15
Configuration Management
Retirement Stage:
  E-waste Management
  Recycling processes
14

## Slide 16: References
Walden, D. D., Roedler, G. J., Forsberg, K., Hamelin, R. D., & Shortell, T. M. (2015). Systems engineering handbook: A guide for system life cycle processes and activities (pp. 28). Wiley.
15